## Slide 1: Software Engineering and Professional Practice. Building Usable Software. Unit 7: Software Project Management Part 4: Executing, Monitor and control, and Closing
Anis Zarrad
a.zarrad@bham.ac.uk

## Slide 2: Outlines
Project execution
Project monitor and control
Project closing

## Slide 3: Project Management Process Groups
Inputs
Project deliverables
Project Documents
Initiation
Planning
Executing
Closing
Monitor and Control

## Slide 4: Project Executing
Executing consists of the processes used to complete the work defined in the project management plan.
It's about accomplishing the project's objectives.
The deliverables are produced as outputs from the processes performed

## Slide 5: Project Executing
It usually takes the most time and resources to perform project execution since the products of the project are produced here
Project managers must use their leadership skills to handle the many challenges that occur during project execution

## Slide 6: Project Executing Activities
Project plan execution
Quality assurance
Team development
Information distribution
Source selection
Contract administration

## Slide 7: Factors leading to poor Execution
Multitasking: doing several things at once
Procrastination: putting things off until the last minute.
Miscommunication with all team members and stakeholders

## Slide 8: Project Management Process Groups
Inputs
Project deliverables
Project Documents
Initiation
Planning
Executing
Closing
Monitor and Control

## Slide 9: Project Monitoring and Control
Controlling involves measuring progress toward project objectives.
  Compare the actual with the baseline plan
Monitoring deviation from the plan, and taking corrective actions
Status and progress reports are important outputs of controlling

## Slide 10: Project monitoring and control
Controlling affects all other process groups and occurs during all phases of the project life cycle
  ensure there is sufficient oversight.
Help identify and mitigate any potential issues.

## Slide 11: What is a baseline?
It makes the plan difficult to change
It is rather like writing the plan (schedule and cost) on the backside of Moses’ tablets
Its an anchor point for measuring performance against plan
  Planned cost
  Planned schedule
  Planned scope

## Slide 12: Baseline Example

## Slide 13: Change request
A change request is a formal proposal for an alteration to some product or system.
  Expand or reduce the scope of the project.
  Requests to modify policies, procedures, plans, or processes.
Suggest how you can do this.

## Slide 14: Project Monitoring and Control Something wrong
Sometimes projects delay despite everything you do to avoid it.
Questions are:
  How do I realize that something is off?
  What can I do to get the project back on track?
    Time sheets
    Slip charts
    Timeline charts
    Earned value analysis

## Slide 15: Project Controlling Activities
Integrated change control
Scope verification
Scope change control
Schedule control
Cost control
Quality control
Performance reporting
Risk monitoring & control

## Slide 16: Project Management Process Groups
Inputs
Project deliverables
Project Documents
Initiation
Planning
Executing
Closing
Monitor and Control
Notes: .

## Slide 17: Project Closing
The closing process involves gaining stakeholder and customer acceptance of the final product and bringing the project, or project phase, to an orderly end.
Even if projects are not completed, they should be closed out to learn from the past.
Project archives and lessons learned are important outputs. Most projects include a final report and presentations.

## Slide 18: What can be learned from a failed project?
Strengthen Your Weaknesses
Re-Evaluate Your Team
Examine Your Strategy and Organization
Keep costs in mind
………

## Slide 19: Post-Project Follow-up
Many organizations have realized that it’s important to review the results of projects a year or so after they have been completed
Many projects project potential savings, so it’s important to review the financial estimates and help learn from the past in preparing new estimates

## Slide 20: Project closing Activities
Administrative closure
Post-implementation review / Lessons learnt
Document archive

## Slide 21: Take-home Message
Monitoring and control processes continually track, review, adjust and report on the project's performance
lessons learned is a very important organizational process asset of a company. They are taken into account when initiating another project
Thank you